SHIFAASCRIPT HOSPITAL MANAGEMENT SYSTEM

COMMERCIAL & TECHNICAL PROPOSAL

Implementation, training, hosting and ongoing support

Prepared for

TARIN SHEFA OPD CLINIC

ارزان قیمت د داود خان او ماموریت څلورلارو ترمنځ میرعلم ترین پلازا - کابل افغانستان

Prepared by SoftCare IT Solutions

08 September 2026

Reference: SCI/TSOC/PROP/2026-0908

CONFIDENTIAL - FOR CLIENT REVIEW

# 1. Executive Summary

SoftCare IT Solutions proposes to implement ShifaaScript as a secure, role-based Hospital Management System for Tarin Shefa OPD Clinic. The solution will connect reception, clinical, pharmacy, laboratory, operational and administrative workflows in one system, reduce duplicate records, improve accountability and support timely management reporting.

The quoted implementation includes the modules and services defined in this proposal, role-based training, 16 initially configured named user accounts including one administrator, and production deployment. Ongoing maintenance, domain, hosting and routine operating support are provided for USD 100 per month while active users remain at or below 24.

## Proposal at a glance

| Client | Tarin Shefa OPD Clinic |
| --- | --- |
| Solution | ShifaaScript Hospital Management System |
| Initial user limit | 14 named accounts in total, including one administrator |
| One-time implementation | USD 1,800 |
| Monthly service | USD 100 up to and including 24 active users |
| Training | Included for each authorized role |
| Implementation schedule | Finalized at kickoff after requirements confirmation |

# 2. Business Objectives

- Create a single, controlled source of patient and operational information.

- Apply role-based access so each department works only within authorized responsibilities.

- Improve patient registration, payment collection, prescription, laboratory, pharmacy and booking workflows.

- Provide traceable records and practical reports for management oversight.

- Support future growth through controlled user expansion and separately approved modules.

# 3. Included Functional Scope

| Module | Included capabilities | Planned access / notes |
| --- | --- | --- |
| Reception | Patient registration, front-desk workflow and reception finance/payment collection. | Requested coverage: 2 day-shift and 1 night-shift staff. |
| Pharmacy | Medicine records, purchase and sales transactions, stock control and pharmacy reporting. | Requested coverage: 2 day-shift and 1 night-shift staff. |
| Laboratory | Test ordering, sample workflow, results entry and laboratory reports. | Requested coverage: 2 day-shift and 1 night-shift staff. |
| Doctor Prescription | Electronic prescriptions and access to relevant patient clinical history. | Requested coverage: 4 doctors across day/night operations. |
| Ultrasound | Ultrasound workflow and reporting access. | One included doctor user; no separate user allocation. |
| Room Booking | Room availability and booking workflow. | Operated by authorized reception users. |
| Surgery | Surgery scheduling/recording within the agreed existing module. | Operated by authorized reception users. |
| HR | HR module configuration and reasonable modifications based on confirmed requirements. | Detailed requirements documented during discovery. |
| Expenses | Expense recording/reporting configuration and reasonable modifications based on confirmed requirements. | Detailed requirements documented during discovery. |

## Scope interpretation

HR and Expenses are included as existing modules, with reasonable configuration and modification based on requirements documented during discovery. A request that materially changes the architecture, introduces a substantially new workflow, or creates a new module follows the change-control and additional-pricing process.

# 4. Excluded Scope

| Excluded item | Commercial treatment |
| --- | --- |
| X-Ray module | Not included in the USD 1,800 implementation price. |
| Dental module | Not included in the USD 1,800 implementation price. |
| Any other new module | Requires separate analysis, written quotation, approval and implementation schedule. |

# 5. Users, Roles and Access Control

The commercial scope provides 16 initially configured named user accounts, including one administrator. Permissions will be assigned by role, department and operational responsibility. Shared credentials are not recommended because they reduce auditability and accountability.

IMPORTANT: The supplied staffing figures for Reception (4), Pharmacy (4), Laboratory (4) and Doctors (3) describe 15 operational staff positions before the administrator account. Before go-live, the Clinic must confirm its final named-user roster and any legitimate multi-role assignments so the active-account count remains within the agreed total of 14. Any increase requires written approval.

One included doctor account will also receive Ultrasound access. Authorized reception accounts may receive Room Booking and Surgery permissions without requiring separate accounts.

# 6. Implementation Approach

| Phase | Activities | Output |
| --- | --- | --- |
| 1. Discovery | Confirm workflows, roles, roster, reports and HR/Expense requirements. | Approved requirements and checklist. |
| 2. Configuration | Configure hospital profile, modules, permissions, numbering and settings. | Configured staging environment. |
| 3. Data preparation | Enter/import mutually agreed initial master data supplied in usable format. | Validated initial data set. |
| 4. Training & UAT | Role-based training and client user-acceptance testing. | Trained users and acceptance log. |
| 5. Go-live | Production deployment, domain/hosting activation and controlled launch. | Operational production system. |
| 6. Support | Routine maintenance, issue resolution and eligible minor changes. | Ongoing monthly service. |

# 7. Training and Go-Live Support

- Training for Reception/Finance, Pharmacy, Laboratory, Doctors/Ultrasound and Administration.

- Coverage of login/security, daily workflow, corrections, reports and issue escalation.

- The Clinic will nominate users, ensure attendance and provide suitable devices/connectivity.

- Extra sessions caused by staff turnover or requested later may be quoted separately.

# 8. Commercial Offer

| Commercial item | Price | Billing / condition |
| --- | --- | --- |
| System implementation | USD 1,800 | One-time price for included scope and 16 initially configured named accounts. |
| Maintenance + domain + hosting | USD 100/month | Applies while active users remain at or below 24; begins at production go-live. |
| More than 24 active users | Revised quotation | Price increases only through written quotation/addendum. |
| Minor changes | Included | Small refinements that do not create a new module or major workflow redesign. |
| New modules / major changes | Additional price | Written requirements, quotation and approval required before work begins. |

## Implementation payment schedule

| Contract signing / kickoff | USD 1800 |
| --- | --- |
| Maintenance Costs | USD 600 (will be paid in advance for each six (6) months. |

# 9. Monthly Maintenance Coverage

- Domain and hosting costs for the production system.

- Routine application maintenance, security updates and reasonable operational support.

- Routine backup administration subject to the selected hosting environment.

- Minor changes that do not create a new module or materially redesign an approved workflow.

- USD 100 monthly while active users are 24 or fewer; above 24 requires a revised quotation.

# 10. Assumptions and Client Responsibilities

- Provide accurate master data, approved forms, staff roster, process owners and timely decisions.

- Clinic computers, printers, local networking, power and internet are excluded unless quoted.

- Protect credentials, disable departed users and comply with patient-confidentiality duties.

- Delivery dates depend on timely requirements, data, feedback, testing and approvals.

# 11. Proposal Validity and Acceptance

This proposal is valid for 30 calendar days from 08 September 2026. Final work will be governed by the separately signed Service Agreement. This is a commercial draft and should be reviewed by both Parties before signature.

| For SoftCare IT Solutions | For Tarin Shefa OPD Clinic |
| --- | --- |
| Name: __________________________ Title: ___________________________ | Name: __________________________ Title: ___________________________ |
| Signature: ______________________ | Signature: ______________________ |
| Date: ___________________________ | Date: ___________________________ |
| Company stamp: | Clinic stamp: |